Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 28/01/2025 |
| --- | --- |
| Team ID | LTVIP2026TMIDS83275 |
| Project Name | Deep Learning Fundus Image Analysis for Early Detection of Diabetic Retinopathy |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Dataset Preparation | USN-1 | As a developer, I will collect and organize the Kaggle DR dataset for training. | 5 | High | ML Dev |
| Sprint-1 |  | USN-2 | As a developer, I will preprocess images (resize, normalize). | 5 | High | ML Dev |
| Sprint-1 |  | USN-3 | As a developer, I will split dataset into train & test sets. | 3 | High | ML Dev |
| Sprint-1 |  | USN-4 | As a developer, I will implement data augmentation. | 2 | Medium | ML Dev |
| Sprint-1 | Model Development | USN-5 | As a developer, I will design CNN architecture. | 5 | High | ML Dev |
| Sprint-2 | Model Training | USN-6 | As a developer, I will train the CNN model. | 8 | High | ML Dev |
| Sprint-2 |  | USN-7 | As a developer, I will evaluate model accuracy & metrics. | 5 | High | ML Dev |
| Sprint-2 |  | USN-8 | As a developer, I will tune hyperparameters. | 7 | Medium | ML Dev |
| Sprint-3 | Web Integration | USN-9 | As a user, I can upload fundus image through web UI. | 5 | High | Full Stack Dev |
| Sprint-3 |  | USN-10 | As a user, I can view prediction result on UI. | 5 | High | Full Stack Dev |
| Sprint-3 |  | USN-11 | As a developer, I will integrate trained model with Flask. | 8 | High | ML + Backend Dev |
| Sprint-3 |  | USN-12 | As a developer, I will test end-to-end prediction flow. | 2 | High | QA |
| Sprint-4 | Testing & Deployment | USN-13 | As a developer, I will deploy application locally/cloud. | 6 | Medium | DevOps |
| Sprint-4 |  | USN-14 | As a developer, I will perform system testing & debugging. | 6 | High | QA |
| Sprint-4 |  | USN-15 | As a team, we will prepare documentation & PPT. | 8 | High | All |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 20 | 5 Days | 31 Jan 2026 | 04 Feb 2026 | 20 | 04 Feb 2026 |
| Sprint-2 | 20 | 6 Days | 05 Feb 2026 | 11 Feb 2026 | 20 | 10 Feb 2026 |
| Sprint-3 | 20 | 6 Days | 12 Feb 2026 | 18 Feb 2026 | 18 | 17 Feb 2026 |
| Sprint-4 | 20 | 2 Days | 19 Feb 2026 | 20 Feb 2026 | 20 | 20 Feb 2026 |

Velocity:

Imagine we have a 10-day sprint duration, and the velocity of the team is 20 (points per sprint). Let’s calculate the team’s average velocity (AV) per iteration unit (story points per day)